Team Name: Habitat

Topic: Habitat- To assist help who are moving or immigrating find a place to live with the highest quality of life

Team Members:

1. Kareem Khaled
2. Mohid Makhdoomi
3. Abdul Moiz
4. Jakub Pawlikowski
5. Tyler Phillips

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Timestamp | Originator | Type | Task ID | Status | Comments | Supporting Document |
| 1702171100 | All | Task | 1.0 | Complete | The project topic is Habitat | Group03\_Log\_170217\_SUPPLEMENT.docx |
| 1702180200 | All | Task | 2.1 | Complete | Assigned Roles | Group03\_Log\_170218\_SUPPLEMENT.docx, Project\_Info.docx |
| 1702180220 | All | Task | 2.2 | Complete | Determined Objectives | Group03\_Log\_170218\_SUPPLEMENT.docx,  Project\_Info.docx |
| 1703011130 | All | Decision | 2.3 | Complete | MIS Framework Determined | Group03\_Log\_170301\_SUPPLEMENT.docx |
| 1703061230 | All | Decision | 2.4 | Complete | Split Requirements Spec. Tasks | Group03\_Log\_170306\_SUPPLEMENT.docx |
| 1703081230 | All | Task | 2.5 | Complete | Complete rough copy of requirement specification | Group03\_Log\_170308\_SUPPLEMENT.docx, Rough.pdf, M5Feedback.pdf |
| 1703121230 | All | Task | 2.6 | Complete | Complete Requirements Specification | Group03\_Log\_170312\_SUPPLEMENT.docx, Requirements\_Specifications\_Mar122017.docx |
| 1703151230 | All | Task | 2.7 | Complete | Brainstorm Module names, functions | Group03\_Log\_170315\_SUPPLEMENT.docx,Meeting\_7\_brainstorm.jpg |
| 1703201230 | All | Decision | 3.0 | Complete | Split up database work between group | Group03\_Log\_170320\_SUPPLEMENT.docx,  database\_Person.docx |
| 1703221230 | All | Decision | 3.1 | Complete | Determined database inputs, outputs | Group03\_Log\_170322\_SUPPLEMENT.docx,  Database\_io.docx, M9Feedback, Database\_IO\_Format |
| 1703221230 | Abdul | Coding Task | 3.2 | Ongoing | Complete Access Method for Income database |  |
| 1703221230 | Kareem | Coding Task | 3.3 | Ongoing | Complete Access Method for Climate databases |  |
| 1703221230 | Jakub | Coding Task | 3.4 | Ongoing | Complete Access Method for Population database |  |
| 1703221230 | Tyler | Coding Task | 3.5 | Ongoing | Complete Access Method for Crime database |  |
| 1703271230 | All | Decision | 3.6 | Complete | Decided how to handle duplicate city names | Group03\_Log\_170327\_SUPPLEMENT.docx,  src\_March\_28\_2017.zip |
| 1703271230 | Mohid | Coding Task | 3.7 | Ongoing | Merge dataset access methods together |  |
| 1703291230 | All | Decision | 3.8 | Complete | Decide on weight system for cities | Group03\_Log\_170329\_SUPPLEMENT.docx,  src\_March\_29\_2017.zip |
| 1703291230 | Abdul | Coding Task | 3.2 | Complete | Complete Access Method for Income database |  |
| 1703291230 | Kareem | Coding Task | 3.3 | Complete | Complete Access Method for Climate databases |  |
| 1703291230 | Tyler | Coding Task | 3.5 | Complete | Complete Access Method for Crime database |  |
| 1704031230 | All | Presentation | 4.0 | Complete | Ensured complete presentation is set up and ready | Group03\_Log\_170403\_SUPPLEMENT.docx,  src\_April\_04\_2017.zip,  Group03ProjectPresentation.pdf |
| 1704031230 | Jakub | Coding Task | 3.4 | Complete | Complete Access Method for Population database |  |
| 1704031230 | Mohid | Coding Task | 4.1 | Complete | Set up presentation demo |  |
| 1704031230 | Kareem | Presentation | 4.2 | Complete | Non-Functional Requirements on slides |  |
| 1704031230 | Mohid | Presentation | 4.3 | Complete | Functional requirements on slides |  |
| 1704031230 | Jakub | Presentation | 4.4 | Complete | Algorithms on slides |  |
| 1704031230 | Tyler | Presentation | 4.5 | Complete | Datasets used on slides |  |
| 1704031230 | Abdul | Presentation | 4.6 | Complete | Verification & Validation, Objectives on slides |  |
| 1704071230 | The Team | Decision | 5.0 | Complete | Split up the design specs based on roles we carried throughout the project | Group03\_Log\_170407\_SUPPLEMENT.docx,  src\_April\_07\_2017.zip |
| 1704071230 | Tyler, Jakub, Mohid | Coding Task | 5.1 | Ongoing | Research and implement UI |  |
| 1704071230 | Mohid | Coding Task | 3.7 | Complete | Merge dataset access methods together |  |
| 1704071230 | Mohid, Kareem | Task | 5.2 | Ongoing | Fix Requirement Spec Document |  |
| 1704071230 | The Team | Task | 5.3 | Ongoing | Work on Design Spec Document |  |
| 1704071230 | Tyler | Task | 5.3a | Ongoing | Crime Rate, MergeSort, Binary Search,  CityT, DataGetter, Rank,UI, UML diagram, Graph UML state diagram |  |
| 1704071230 | Abdul | Task | 5.3b | Ongoing | Executive Summary, Modules writeup, Income, ModifiedMSD,  Graph, Internal Review & Eval. |  |
| 1704071230 | Kareem | Task | 5.3c | Ongoing | Climate, manage  contributions page, revision page, Climate UML state diagram |  |
| 1704071230 | Jakub | Task | 5.3d | Ongoing | Population, GUI |  |
| 1704071230 | Mohid | Task | 5.3e | Ongoing | Revise Contribution Page, document |  |
| 1704071230 | Kareem | Coding Task | 5.4 | Complete | Optimize Climate module to work for more cities |  |
| 1704071230 | The Team | Discussion | 5.5 | Ongoing | Discussed function of graphing algorithm |  |
| 1704121230 | Tyler, Jakub, Mohid | Coding Task | 5.1 | Complete | Research and implement UI |  |
| 1704121230 | Mohid, Kareem | Task | 5.2 | Complete | Fix Requirement Spec Document |  |
| 1704121230 | The Team | Task | 5.3 | Complete | Work on Design Spec Document |  |
| 1704121230 | Tyler | Task | 5.3a | Complete | Crime Rate, MergeSort, Binary Search,  CityT, DataGetter, Rank,UI, UML diagram, Graph UML state diagram |  |
| 1704121230 | Abdul | Task | 5.3b | Complete | Executive Summary, Modules writeup, Income, ModifiedMSD, Graph, Internal Review & Eval. |  |
| 1704121230 | Kareem | Task | 5.3c | Complete | Climate, manage  contributions page, Revision page, Climate UML state diagram |  |
| 1704121230 | Jakub | Task | 5.3d | Complete | Population, GUI |  |
| 1704121230 | Mohid | Task | 5.3d | Complete | Revise Contribution Page, document |  |
| 1704121230 | Mohid, Abdul | Coding Task | 5.6 | Complete | Implement graphing component |  |
| 1704121230 | Mohid | Coding Task | 5.7 | Complete | Finalize Final Project application |  |
| 1704121230 | The Team | Final Submission | 6.0 | Complete | Confirm all components of project are ready | Group03\_Log\_170412\_SUPPLEMENT.docx,  Final\_DesignSpecs.docx,  Final\_RequirementSpecs.docx, src\_April\_12\_2017.zip,  Group03\_FinalProject.zip |